Bookstore Management System

Group number 6

Created by: Damian J. Moore

Date: 8/23/2026

Table of Contents

1.	Project Vision and Description	3

2.	Team Roles and Assignment	3

3.	Team Collaboration Methodology	4

4.	The Definition of “Done”	4

5.	Product Design	5

6.	Sprint 1 Retrospective Summary Report	5

7.	Sprint 2 Retrospective Summary Report	6

8.	References	8

# Project Vision and Description

Replace a bookstore's paper logbooks and manual ledger with a simple, reliable desktop software program to track inventory, process sales, and order stock.

The system digitizes paper operations into three direct modules:

- Inventory Tracking: Replaces paper stock cards. Stores book title, author, ISBN/UUID, price, quantity, and store shelf location. Updates quantities automatically when books are sold or received

- Point-of-Sale (POS) & Checkout: Replaces manual cash register logs. Calculates totals, tax, and change, updates stock levels instantly upon checkout, and logs daily cash/card sales.

- Supplier & Customer Orders: Replaces physical order notebooks. Tracks incoming book orders from suppliers and logs special book requests placed by customers.

# Team Roles

- Product Owner: Represents the bookstore owner. Defines required features, prioritizes tasks in the backlog, and approves completed features.

- Scrum Master: Facilitates daily standups and sprint meetings, tracks team progress, and removes technical or scheduling blockers.

- Development Team (2 Developers, 1 Tester): Developers write code for the user interface, backend logic, and database. The tester runs manual tests to catch bugs and verify calculation accuracy.

# Collaboration Methodology

The team uses SCRUM as its sole collaboration framework, organizing work into fixed 2-week Sprints to build and deliver working software incrementally.

- Sprint Planning: Select backlog tasks to convert specific paper processes into software over the next 2 weeks.

- Daily Standup (15 mins): Sync daily on completed tasks, today's targets, and any technical impediments.

- Sprint Review & Demo: Demonstrate functional software modules to the Product Owner for immediate feedback.

- Sprint Retrospective: Evaluate team performance and fix workflow bottlenecks for the next sprint.

- Collaboration Tools: Jira (task tracking board), GitHub (code repository and version control), Slack (daily communication).

# The Definition of “Done”

The entire bookstore software project is officially Done when:

- All three core functionalities (Inventory, POS/Accounting, and Supplier/Customer Orders) are fully coded, integrated, and connected to the main database

- All existing paper logbooks, stock cards, and customer order records are fully entered into the database

- The entire application completes full system testing with zero crashing bugs, accurate tax and total calculations, and correct real-time stock updates across all workflows

- The bookstore owner and store staff complete hands-on testing, verify the system fully replaces their paper workflows, and the Product Owner gives final sign-off for deployment.

- User instruction manuals for store staff are written, code is merged into the production branch on GitHub, and the software is installed on the store's computer

# Product Design

The system is a desktop application with three connected modules sharing one central database:

- Inventory Module: stores book records (title, author, ISBN, price, quantity, shelf location)

- POS/Checkout Module: reads from Inventory to process sales, updates Inventory quantities in real time

- Supplier & Customer Orders Module: reads from and writes to Inventory when stock arrives; separately tracks customer requests

Passwords are stored as password_hash, not plain text. Transaction and CustomerRequest records are restricted to authorized users and included in backups.

# Sprint 1 Retrospective Summary Report

Things That Went Well

Things That Could Have Gone Better

Things That Surprised Us

Lessons Learned

# Sprint 2 Retrospective Summary Report

Things That Went Well

Things That Could Have Gone Better

Things That Surprised Us

Lessons Learned

# References